SY Project Design Diary

Name of the Project Guide: _______________________________

Project Group Nos: G-CMP-25-XX

Research Forefront Area: Human-Computer Interaction / Computer Vision

Department of Computer Engineering

Academic Year

2025-26

Details

| Group ID: |  |  | Disciplinary / Interdisciplinary/ Industry Project / Sponsorship |  |  |
| --- | --- | --- | --- | --- | --- |
| Project Title: |  | Sigil — A Voice-Activated Hand Gesture Control System for Windows |  |  |  |
| Sr. No | Exam Seat No | Name of Student |  | Contact Details | Email ID |
| 1 |  |  |  |  |  |
| 2 |  |  |  |  |  |
| 3 |  |  |  |  |  |
| 4 |  |  |  |  |  |
| 5 |  |  |  |  |  |

| Group ID: |  |  | Disciplinary / Interdisciplinary/ Industry Project / Sponsorship |  |  |
| --- | --- | --- | --- | --- | --- |
| Project Title: |  |  |  |  |  |
| Sr. No | Exam Seat No | Name of Student |  | Contact Details | Email ID |
| 1 |  |  |  |  |  |
| 2 |  |  |  |  |  |
| 3 |  |  |  |  |  |
| 4 |  |  |  |  |  |
| 5 |  |  |  |  |  |

Weekly Project Execution Plan

| Sr. No | Week | Date | Task | Remarks |
| --- | --- | --- | --- | --- |
| 1 | 1 | 21-Jul-2025 | Project ideation; problem framing; review of similar gesture-based projects. | Initial brief approved by guide. |
| 2 | 2 | 28-Jul-2025 | Literature review: MediaPipe, HaGRID, related hand-gesture pipelines. | Survey draft prepared. |
| 3 | 3 | 04-Aug-2025 | Technology stack evaluation; architectural sketches; toolchain decisions. | Stack locked: Python 3.11 / uv / MediaPipe. |
| 4 | 4 | 11-Aug-2025 | Layered architecture finalised (ADR-0001); inter-layer contracts drafted. | Milestone — Architecture approved. |
| 5 | 5 | 18-Aug-2025 | Landmark-first vs image-first decision (ADR-0002); evaluation criteria documented. | ADR-0002 signed off. |
| 6 | 6 | 25-Aug-2025 | Gesture vocabulary specification: Tier 1, 2, 3 design; reserved gestures locked. | Vocabulary spec v0.2 frozen. |
| 7 | 7 | 01-Sep-2025 | Phase 0: project scaffolding — config, logging, CLI, test harness. | 47 tests passing on scaffolding. |
| 8 | 8 | 08-Sep-2025 | Phase 1: perception layer — camera capture + MediaPipe integration. | Live camera frames captured cleanly. |
| 9 | 9 | 15-Sep-2025 | Phase 1 cont.: normalisation, smoothing, perception pipeline assembly. | End-to-end perception stream working. |
| 10 | 10 | 22-Sep-2025 | Live preview demo at ~14 FPS on Windows; latency profiling. | Milestone — Live preview demo to guide. |
| 11 | 11 | 29-Sep-2025 | Dataset research: HaGRIDv2 evaluation; 2D vs 3D landmark decision. | ADR-0003 approved; (21,2) migration. |

Project Guide						Project Coordinator

(Name & Sign)					           (Name & Sign)

Meeting No: 01

Week: 1                                                                                                 Date: 21-Jul-2025

Points Discussed

1. Initial discussion on choice of minor project topic.

2. Reviewed three candidate ideas: handwriting OCR for Marathi; on-device meeting summariser; voice-and-gesture desktop control.

3. Agreed on gesture-control direction: exercises vision, ML, OS integration, and HCI in one coherent system.

4. Discussed scope realism for SY level — agreed Tier 1 (six static gestures) is the right MVP.

_________________________________________________________________________________

_________________________________________________________________________________

_________________________________________________________________________________

_________________________________________________________________________________

_________________________________________________________________________________

_________________________________________________________________________________

_________________________________________________________________________________

_________________________________________________________________________________

Task Given

1. Each team member to prepare a one-page proposal note covering motivation, related work, and one specific design risk.

2. Survey at least three existing gesture-based interaction systems (academic and commercial).

_________________________________________________________________________________

_________________________________________________________________________________

_________________________________________________________________________________

Name of Student & Sign

__________________________________________________________________

_________________________________________________________________________________

_________________________________________________________________________________

_________________________________________________________________________________

Absent Student Roll No.: Nil

Name & Signature of Guide/Co Guide					Project coordinator

Meeting No: 02

Week: 2                                                                                                 Date: 28-Jul-2025

Points Discussed

1. Reviewed individual proposal notes and merged into a single project brief.

2. Discussed MediaPipe Hands as the landmark-extraction backbone; reviewed published latency and accuracy.

3. Identified HaGRIDv2 as the most plausible public training dataset.

4. Guide raised the importance of a deliberate activation signal to prevent false positives.

_________________________________________________________________________________

_________________________________________________________________________________

_________________________________________________________________________________

_________________________________________________________________________________

_________________________________________________________________________________

_________________________________________________________________________________

_________________________________________________________________________________

Task Given

1. Decide between voice wake word vs button activation by next meeting, with a one-paragraph rationale.

2. Inspect HaGRIDv2 README and licence; confirm 33 gesture classes include the seven the project needs.

_________________________________________________________________________________

Previous Meeting Work Status or Remarks:

Proposal notes received from all members; merged brief drafted.

_________________________________________________________________________________

_________________________________________________________________________________

Absent Student Roll No.: Nil

Name & Signature of Guide/Co Guide					Project coordinator

Meeting No: 03

Week: 3                                                                                                 Date: 04-Aug-2025

Points Discussed

1. Confirmed voice wake word (OpenWakeWord) as the activation choice; recorded rationale.

2. Discussed software stack: Python 3.11+, uv as the dependency manager, ruff/mypy/pytest as QA chain.

3. Decided to write Architecture Decision Records (ADRs) for any contract-altering decision.

4. Guide stressed the need for written contracts between layers — strict typing, version-stamped data classes.

_________________________________________________________________________________

_________________________________________________________________________________

_________________________________________________________________________________

_________________________________________________________________________________

_________________________________________________________________________________

_________________________________________________________________________________

_________________________________________________________________________________

Task Given

1. Draft ADR-0001 on the layered architecture; circulate for review.

2. Stand up the empty project skeleton with the agreed tooling; verify CI runs.

_________________________________________________________________________________

Previous Meeting Work Status or Remarks:

Activation decision approved (voice wake word).

_________________________________________________________________________________

_________________________________________________________________________________

Absent Student Roll No.: Nil

Name & Signature of Guide/Co Guide					Project coordinator

Meeting No: 04

Week: 4                                                                                                 Date: 11-Aug-2025

Points Discussed

1. Approved ADR-0001 (layered architecture: Perception → Intelligence → Executor with Interpreter).

2. Discussed where the state machine for false-positive prevention should sit — agreed on Interpreter layer.

3. Reviewed first commits to the project skeleton; configuration schema and structured logging in place.

4. Discussed the destructive-action confirmation gating (thumbs-up confirm, open-palm cancel).

_________________________________________________________________________________

_________________________________________________________________________________

_________________________________________________________________________________

_________________________________________________________________________________

_________________________________________________________________________________

_________________________________________________________________________________

_________________________________________________________________________________

Task Given

1. Draft ADR-0002 on landmark-first vs image-first classification.

2. Begin Phase 0 implementation: config loader, logging setup, CLI scaffolding.

_________________________________________________________________________________

Previous Meeting Work Status or Remarks:

ADR-0001 approved; skeleton committed; CI green on empty scaffolding.

_________________________________________________________________________________

_________________________________________________________________________________

Absent Student Roll No.: Nil

Name & Signature of Guide/Co Guide					Project coordinator

Meeting No: 05

Week: 6                                                                                                 Date: 25-Aug-2025

Points Discussed

1. Reviewed and approved ADR-0002 (landmark-first classification rather than raw-RGB CNN).

2. Walked through Tier 1 / Tier 2 / Tier 3 vocabulary; agreed on reserved gestures and permanent locking.

3. Confirmed Tier 1 scope: six static gestures plus the wake word.

4. Phase 0 tests now passing (47 tests). Guide reviewed code-quality config.

_________________________________________________________________________________

_________________________________________________________________________________

_________________________________________________________________________________

_________________________________________________________________________________

_________________________________________________________________________________

_________________________________________________________________________________

_________________________________________________________________________________

Task Given

1. Lock the gesture-vocabulary specification document (v0.2).

2. Begin Phase 1: implement CameraCapture, HandLandmarkerWrapper, normalise / smoothing modules.

_________________________________________________________________________________

Previous Meeting Work Status or Remarks:

ADR-0002 approved; Phase 0 tests passing.

_________________________________________________________________________________

_________________________________________________________________________________

Absent Student Roll No.: One member absent (medical); will catch up on Phase 1 work.

Name & Signature of Guide/Co Guide					Project coordinator

Meeting No: 06

Week: 8                                                                                                 Date: 08-Sep-2025

Points Discussed

1. Demonstrated MediaPipe HandLandmarker correctly returning 21 keypoints from a live webcam frame.

2. Discussed Windows DirectShow webcam behaviour: driver returns 1280x720 even when 640x480 requested.

3. Reviewed One Euro Filter integration for landmark smoothing; beta and f_cmin tuned by visual inspection.

4. Agreed on monotonic-nanosecond clock for timestamps to avoid NTP-induced backward jumps.

_________________________________________________________________________________

_________________________________________________________________________________

_________________________________________________________________________________

_________________________________________________________________________________

_________________________________________________________________________________

_________________________________________________________________________________

_________________________________________________________________________________

Task Given

1. Wire the perception pipeline end-to-end as a generator yielding LandmarkFrame objects.

2. Build sigil perception preview CLI command with a live overlay for visual debugging.

_________________________________________________________________________________

Previous Meeting Work Status or Remarks:

Vocabulary spec v0.2 locked; CameraCapture and HandLandmarkerWrapper implemented.

_________________________________________________________________________________

_________________________________________________________________________________

Absent Student Roll No.: Nil

Name & Signature of Guide/Co Guide					Project coordinator

Meeting No: 07

Week: 10                                                                                                 Date: 22-Sep-2025

Points Discussed

1. Live preview demonstrated to guide. Pipeline ran at ~14 FPS on a 2-core laptop at 720p.

2. Guide noted dominant cost is MediaPipe extraction (~50 ms/frame); rest under 5 ms combined.

3. Discussed HaGRIDv2 dataset acquisition: full 119 GB archive impractical for our connection.

4. Identified HaGRIDv2 annotations.zip — JSON with pre-computed MediaPipe landmarks; a few GB only.

_________________________________________________________________________________

_________________________________________________________________________________

_________________________________________________________________________________

_________________________________________________________________________________

_________________________________________________________________________________

_________________________________________________________________________________

_________________________________________________________________________________

Task Given

1. Read the HaGRIDv2 README; confirm the annotation landmark format (2D vs 3D).

2. Draft ADR-0003 on the 2D landmark decision and the trade-off it implies.

_________________________________________________________________________________

Previous Meeting Work Status or Remarks:

Live preview demo on Windows; perception layer milestone complete.

_________________________________________________________________________________

_________________________________________________________________________________

Absent Student Roll No.: Nil

Name & Signature of Guide/Co Guide					Project coordinator

Meeting No: 08

Week: 11                                                                                                 Date: 29-Sep-2025

Points Discussed

1. Confirmed HaGRIDv2 ships 2D (x, y) pre-computed landmarks — no z coordinate.

2. Discussed train-serve skew: runtime MediaPipe gives x, y, z; training data has only x, y.

3. Agreed: drop z everywhere, normalise (21, 2) end-to-end. ADR-0003 documents this.

4. Guide pushed for a measurement-driven verification step before any training.

_________________________________________________________________________________

_________________________________________________________________________________

_________________________________________________________________________________

_________________________________________________________________________________

_________________________________________________________________________________

_________________________________________________________________________________

_________________________________________________________________________________

Task Given

1. Implement the annotation parser with proper malformed-entry handling.

2. Implement sigil dataset verify-alignment to measure landmark agreement on HaGRID images.

_________________________________________________________________________________

Previous Meeting Work Status or Remarks:

ADR-0003 drafted and approved; (21, 2) migration touched 17 files cleanly.

_________________________________________________________________________________

_________________________________________________________________________________

Absent Student Roll No.: Nil

Name & Signature of Guide/Co Guide					Project coordinator

Meeting No: 09

Week: 13                                                                                                 Date: 13-Oct-2025

Points Discussed

1. Ran alignment verification on 350-image sample (50 per class). Mean error 5.85%; threshold 3%; FAILED.

2. Worst-aligned landmark: wrist (10.8%). Top offenders: thumb_cmc (7.7%), thumb_tip (6.4%).

3. Diagnosis: wrist chosen as coordinate frame origin; it is the noisiest MediaPipe landmark.

4. Guide observed anchoring to noisiest point amplifies its noise into every normalised coordinate.

_________________________________________________________________________________

_________________________________________________________________________________

_________________________________________________________________________________

_________________________________________________________________________________

_________________________________________________________________________________

_________________________________________________________________________________

_________________________________________________________________________________

Task Given

1. Investigate palm-centroid anchoring (5-point mean of wrist + four MCPs); draft ADR-0004.

2. Re-run alignment verification after the normalisation redesign.

_________________________________________________________________________________

Previous Meeting Work Status or Remarks:

Alignment verification implemented; first measurement run completed.

_________________________________________________________________________________

_________________________________________________________________________________

Absent Student Roll No.: Nil

Name & Signature of Guide/Co Guide					Project coordinator

Meeting No: 10

Week: 14                                                                                                 Date: 20-Oct-2025

Points Discussed

1. ADR-0004 approved (palm-centroid normalisation with palm-scale unit).

2. Re-ran verification: mean error 8.11%; wrist no longer in top-5; top-5 now all five fingertips ~10%.

3. Residual consistent with MediaPipe version drift, not a bug. Three response options identified.

4. Deferred re-extraction decision to start of implementation stage.

_________________________________________________________________________________

_________________________________________________________________________________

_________________________________________________________________________________

_________________________________________________________________________________

_________________________________________________________________________________

_________________________________________________________________________________

_________________________________________________________________________________

Task Given

1. Compile design-stage report covering all four ADRs, architecture, and verification results.

2. Update project diary; prepare submission.

_________________________________________________________________________________

Previous Meeting Work Status or Remarks:

ADR-0004 implemented; verification re-run; PROTOCOL_VERSION bumped to 3.

_________________________________________________________________________________

_________________________________________________________________________________

Absent Student Roll No.: Nil

Name & Signature of Guide/Co Guide					Project coordinator